We've continued our investigation into the code and basically decided the front-end is not fit for purpose, it does not meet our requirements for working with a tablet and keyboard and has so many hard coded bugs that we believe a rewrite would be the only sensible option.

The admin side however does meet some of our needs as far as a responsive design is concerned and already contains some of the functionality required for the front-end although these have not been completed as we did not need the functionality in both places. We do see an opportunity to finish this project by completing this section and dropping the filter by Date,Venue and Event functionality.

To do this we would have to fix the following:

    The information from our server should use our library rather than hacking the wrapper for our library
    The Venue, Event and Ticket type information should only be requested from our system once a day except where requested by a master user or Admin user. This data needs to be stored on the Kiosk Server rather than requesting the data each time.
    The price and stock data can be updated on request, however we should be able to ensure there is a minimum time between calls.
    Kiosk-Groups need to be identifiable it is not clear if the address field is being used for this or not
    Kiosks need to be identifiable, we need to know if a kiosk has been installed and which Kiosk-group (Location) they belong to.

 All changes to users should be logged
  Sales reports should contain the details of each sale including User, Kiosk-Group (location), Date of sale/refund, Time of sale/refund
    I think for this we need a list of Kiosk-Groups, which has one supervisor per group and can allocate a number of users to that group this would enable the master admin to change the supervisor for a group and enable/disable groups of kiosks.

User Management

    Users need to have a separate username, and use this for logins rather than their email addresses

Dashboard

    Standard users do not need to see the dashboard
    Supervisors should see sales for their Kiosk Group
    For supervisors the chart should only show sales from their Kiosk-Group
    Supervisors should be able to print off or export a sales report detailing the sales by their kiosk-group for the date selected from the chart. The chart should show the value of the sales for that kiosk-group for that day.
    For Master users should the chart should only show sales from all Kiosk-Groups
    Master users should be able to print off or export a sales report detailing the sales for all kiosk-groups for the date selected from the chart. The chart should show the value of the sales for that day.

Ticket list

    The price is displayed in USD($) it should be in GBP(£)

Basket functionality

    Total does not work in the basket when quantities have been changed
    The basket does not keep it's quantities if the user goes back to the ticket list.
    There is an odd message when you add any tickets to the basket
    The continue button should not be needed (The user can just go back to the Tickets list
    The price is displayed in USD($) it should be in GBP(£)
    When a ticket quantity is added to the basket it should be reserved on our system
    When a ticket quantity is removed from the basket it should be registered on our system
    If a basket is cleared the tickets should be released on our system
    When a basket is paid for the tickets should be transacted on our system
    If a ticket is refunded it should be returned on our system

Checkout

    Delivery form should be above the ticket details
    Address should be multi-line, or ideally House number/name, Street, Town/city, County, Country
    Every sale appears to have ticketID 34971 added by default, this is wrong.
    Invoice is not required however printing, emailing the ticket or both is required.
    Once checked out the basket should empty
    Postcode is limited to 5 characters this should be 12.
    Email address should not be optional
    Mobile should be Labelled Phone and is optional

Customer

    When a ticket is sold it needs to record the ResearvationID, date and time of sale, so this is searchable in this data. The status of the ticket is also required, a Ticket may be Valid or Refunded.
    All users should have access to all customers tickets, but only Master and Admin users should be able to export the data.

Customer order details

    The price needs to be divided by 100.
    Extra details required ResearvationID, date and time of sale
    Refund ticket needs cod

 Today's Error

Some of these I realise are because you are mid way through working on code

1. Logged in user should display Name + Lastname not email address
2. User form “Fist name” should be “First name”

User input
1. Add new user form should clear data when opened
2. Save changes button not working
3. “Save changes” button should be renamed “Save”

Tickets
1. We need to see the date and time in the tickets list, as some events with the same title are held twice in a day or on multiple days.
2. Picking tickets from multiple pages does not work, it apears to add tickets by their location on the page. So if you add the first from page 1 and the first from page 2 then you only get one ticket in the basket.
3. Sale column does not do anything useful and can be removed
4. We need a more information button (Green Magnifying glass) on each ticket to show the full details of the event.
5. Price needs to be in GPB(£) notUSD($)
6. Select all tickbox should be removed
7. Display per page dropdown box doesn't appear to work
8. “Do you reall want to add all tickets in basket this recor(s) ?” confirmation should be removed.

Basket
1. Basket resets when you go back to the Tickets. The basket should only reset when the basket is bought or the clear basket button is pressed.
2. Price needs to be in GPB(£) notUSD($)